🌴

Farm Operating System

نظام تشغيل المزارع

Product Master Plan, Build Spec & Operational Readiness

Arabic-first planning, stock-coverage & budget control for date-palm and fruit farms

Design partner & reference tenant: Ebeid Farm (مزارع عبيد)

Version 1.0  ·  June 2026

Owner: Amr Ebeid

Governed under the AI Project Operating System v3

CONFIDENTIAL — for the Owner, design-partner farms, and prospective partners

# Contents

# 1. Executive Summary

The product. An Arabic-first, multi-tenant Farm Operating System that connects a forward operations plan to live stock-coverage intelligence, budget-gated approvals, people/responsibility, and a tree-level activity history — for medium and large date-palm and fruit farms in Egypt and MENA.

The promise. Plan the season, control the budget, track every palm, and never lose a farm record again. (خطّط الموسم، راقب الميزانية، وتتبّع كل نخلة.)

The wedge (validated by research). No competitor combines stock-coverage-vs-plan run-out forecasting + Arabic/RTL + tree-level records + budget-gated approvals. Conservis proves farms pay for plan + budget + inventory (English, row-crop); FarmERP and Zr3i prove Arabic and date-palm demand (no planning-intelligence core). This product sits in the intersection; Arabic, tree-level and approvals form the moat.

The headline loop, and the single most defensible feature, is: a plan drives a live stock-coverage forecast (“at the current plan you run out of potassium sulphate in 4 days — inside your 5-day supplier lead time; order 300 kg today”), which gates a purchase request against the budget through an Arabic-native, mobile, offline-tolerant approval workflow.

Who it is for. Owner-managed farms with the Ebeid profile: an owner, a manager, an agri-engineer, an accountant, supervisors and a storekeeper; multiple sectors; running today on Excel, paper and WhatsApp. Ebeid Farm (5 sectors, 28 hawshat, 4,380 Barhi palms + 299 males, mixed crops, 7 years of records) is the design partner.

Where we are. Deep market/technical/customer research is complete; the product, data model, UX, GTM, an MVP-0 build spec, screen map, user stories, acceptance tests and operational readiness are all documented; three interactive prototypes exist. No production code is built yet. The next step is a small, validated MVP-0 pilot, not a full ERP.

# 2. Market & Strategy

## 2.1 The competitive white-space

Across 25+ products, capabilities cluster into the common (mapping, weather, mobile, inventory, planning), the rare (tree-level records, purchase-approval workflow) and the almost-absent. The two almost-absent capabilities are exactly our wedge:

| Capability | Scarcity across the market | Who has it |
| --- | --- | --- |
| Field/block mapping, weather, mobile, inventory, planning | Near-universal | Most tools |
| Real accounting; budget + variance | ERP-class only | FarmERP, Traction, AgriERP, ERPNext, Odoo |
| Tree / plant-level records | Rare | Croptracker, Phytech (sensors) |
| Purchase-request approval workflow | Rare | ERP-class + Conservis POs |
| Stock-coverage-vs-plan run-out forecasting | Almost nobody (Conservis flags shortages reactively) | — the wedge |
| Arabic / RTL | Almost nobody | FarmERP, Zr3i, some Odoo/ERPNext |

Conclusion: nobody combines forward stock-coverage intelligence + Arabic + tree-level + budget-gated approvals. That intersection is the product.

## 2.2 Egypt / MENA opportunity

- Egypt is the world’s #1 date producer (~1.8M tonnes/yr, ~19–20% of global output; ~16M+ palms) yet exports only ~3% of world date exports — a quality/traceability/yield gap a Farm OS can attach to.

- Government tailwind: FAO + Ministry of Agriculture ICT-extension with date palm + citrus as named pilot themes; UNDP/SAIL programs; Gulf MEWA/PIF agritech push.

- Connectivity reality: ~98% LTE coverage but a 21-point urban–rural gap — design offline-tolerant and voice/photo-friendly capture.

## 2.3 Top customer pains (ranked)

From reviews, aggregators and the McKinsey adoption survey (Arabic-specific pains to be confirmed in pilot interviews):

- Steep onboarding → abandonment — the #1 churn cause industry-wide

- No Arabic / RTL field experience — disqualifies incumbents for this buyer

- Tedious data entry; weak mobile / not field-real — supervisors won’t use it

- Weak, rigid, non-exportable reporting; no cost-per-block — owners can’t see profit per sector

- No tree/block-level records for perennials — structural gap for date palms

- Lost pest/disease (RPW) follow-up — validated by Palmear existing for RPW alone

- Stock leakage / missed expenses / unclear responsibility / weak budget control — the daily operational pain

# 3. The Product

## 3.1 The nine pillars (+ AI)

| Pillar | What it does |
| --- | --- |
| 1. Planning | Weekly/monthly/quarterly/annual operation plans at palm/tree level |
| 2. Stock Coverage (the wedge) | Forward run-out forecasting vs the plan; reorder & purchase recommendations |
| 3. Budget & Approvals | Budget by farm/sector/crop/category; budget-gated purchase requests; owner approval |
| 4. People & Responsibility | One part ↔ many responsible people; auto-routing of alerts |
| 5. Palm/Tree Mapping | Grid + GPS + croquis; per-palm code, status, file |
| 6. Activity & Follow-up Files | Every event rolls up palm → line → hawsha → sector → farm |
| 7. Weather Intelligence | Operation-vs-weather gating (spray/pollinate/harvest, heat stress) |
| 8. Care Academy | Age-based care + disease library (RPW-first), tied to the plan |
| 9. Accounting & Reports | Expenses/sales/vouchers; cost allocation; P&L by farm/sector/crop/operation |
| + عبدالجليل (AI) | Permission-aware assistant grounded in farm data; named after Ebeid’s farm manager |

## 3.2 Personas & jobs-to-be-done

| Persona | Primary job-to-be-done |
| --- | --- |
| Owner | See profit per block; approve spending; spot risks remotely; prevent leakage |
| Farm manager | Plan operations; assign people; track execution & delays; monitor stock/labor |
| Agri-engineer | Plan care; track disease/treatment; link advice to palm age |
| Accountant | Record & allocate expenses; vouchers; budgets; exportable reports |
| Supervisor | Know today’s work; record done/issues on mobile; request materials; photos |
| Storekeeper | Know stock; reserve for plans; record in/out; reorder alerts |

# 4. MVP-0 Build Spec (the first build)

MVP-0 is the proof-of-value prototype — deliberately smaller than the full MVP. It answers one question before investing in the full ERP: will farms actually use planning + stock coverage + farm files?

## 4.1 Goal & hypotheses

Prove the wedge loop end-to-end on one reference tenant (Ebeid): plan a month → see stock coverage → hit a budget gate → draft a purchase request → record the operation → see planned-vs-actual in the farm file.

- H1 — a manager will build a monthly plan in the tool instead of paper/WhatsApp.

- H2 — the stock-coverage forecast changes a purchasing decision (catches a shortage early).

- H3 — the farm/palm file is something the owner/engineer opens repeatedly.

- H4 — an owner confirms willingness to pay a setup fee after seeing it.

If H1–H4 do not hold in the pilot, we do not build the full ERP yet.

## 4.2 MVP-0 scope (14 screens)

Login + role; Owner & Manager dashboards (lite); Supervisor mobile home; Farm map/structure; Farm/Sector/Hawsha/Palm file; Monthly plan; Operation builder; Operation execution form (mobile); Inventory list; Stock-coverage screen; Budget-check screen; Purchase-request draft; Planned-vs-actual report.

Excluded from MVP-0: full payroll, full accounting, AI assistant, full weather engine, full academy, production billing, advanced multi-tenant customer management, export/traceability, sales CRM, offline sync (drafts only), native app.

## 4.3 The core workflow (must work end-to-end)

- Manager opens the monthly plan for الحصوة → Operation Builder → adds a potassium fertilization (needs 500 kg next week, est. cost 42,000).

- System runs plan checks: stock ⛔ shortage, budget ⚠ low, weather/labor/responsibility ✅.

- Manager opens Stock Coverage → available 300, coverage ~4 days < 5-day lead → shortage; recommends ~300 kg, order today.

- Manager/storekeeper creates a Purchase Request (draft) linked to the shortage; reserves 500 kg (available drops, on-hand unchanged).

- Budget Check shows the fertilizer category over its comfort threshold → routes to owner approval.

- Owner approves (writes the audit log; WhatsApp link).

- Storekeeper records the receipt; supervisor logs the actual operation on mobile with a photo and marks it done; inventory issues and cost allocates.

- Farm/palm files update automatically; the Planned-vs-Actual report shows the variance.

## 4.4 Acceptance tests (sample — the check suite)

Every critical feature ships with executable Given/When/Then tests; the engine is never weakened to make a test pass. Examples:

| Feature | Given / When / Then |
| --- | --- |
| Stock — covered | Given stock 100, reserved 20, planned 50 → available 80, operation covered, remaining 30 |
| Stock — shortage | Given stock 40, planned 70 → blocked by stock; recommend ≥ 30 + safety stock; order today if coverage < lead time |
| Budget gate | Given available 60,000 and a 42,000 plan in a category at 87% → approval-needed; PR cannot leave draft without owner approval |
| Tenant isolation | A user in org A querying any table returns only org A rows; an org B id returns zero rows |
| Farm-file rollup | An operation on palm #2481 appears in the palm, line, hawsha, sector and farm files |
| Financial correction | An approved record is never silently edited; corrections create a reversing entry; deletes are soft/reversed |

## 4.5 Pilot validation gates

MVP-0 is a PASS only if ≥ 5 of 7 hold: 5 farms interviewed; 2 share real data; 1 builds a monthly plan unaided; 1 validates the stock-coverage workflow; 1 owner confirms willingness to pay; 1 accountant confirms the reports are useful; 1 supervisor confirms the mobile flow is easy (<60s). If fewer than 5 pass, pause — do not start the full MVP.

# 5. Roadmap & Risk-Tiered Stages

The build runs through the AI Project Operating System: each stage is scored on impact × probability × reversibility (highest tier wins) and earns the evidence, review and rollback its tier requires. Stages never advance automatically; the Owner gates each one.

| Stage | Risk | What & why the tier |
| --- | --- | --- |
| 0 Security remediation & data cleanup | Critical/High | Rotate exposed key, purge secret, reconcile counts, split owner drawings — live breach surface |
| MVP-0 Proof-of-value pilot | Low/Med | The wedge loop on one reference tenant; validates H1–H4 |
| 1 SaaS foundation (orgs/RLS/roles/audit) | High | RLS bugs = cross-tenant data leak |
| 2 Structure + palm registry import | Medium | Real data import; reversible |
| 3 Activity/event model + operations | Medium | The asset+event+quantity spine |
| 4 Planning workspace | Low/Med | Internal logic/UI |
| 5 Inventory + stock-coverage engine | Medium | The wedge; checks-first |
| 6 Budget + approvals + purchase requests | High | Approval/entitlement logic |
| 7 Accounting (expenses/sales/vouchers) | High | Financial integrity |
| 8 People & labor/payroll | High | PII / regulated data |
| 9 Weather integration | Medium | External API = untrusted content + key |
| 10 Care Academy content | Med/High | Agronomy liability → expert sign-off |
| 11 AI assistant عبدالجليل | High | Lethal-trifecta control required |
| M Real-data migration | High | Real financial/PII data |
| P Production deploy | Critical | Staged rollout + rollback + post-apply evidence |

# 6. Architecture & the Stock-Coverage Engine

Stack: Next.js + Supabase (Postgres + PostGIS + Auth + Storage + Realtime + RLS) + Vercel. Arabic-RTL-first, mobile/offline-tolerant PWA. Heavy logic (the stock-coverage simulation, budget checks) runs in Postgres functions close to the data; the AI and any secret-bearing call are server-side only.

## 6.1 The data spine: Asset + Event + Quantity

Adopted from farmOS’s proven triad: thin assets (palms, equipment, materials) hold almost no history; an append-only event log carries every dated event; quantities hang off events. One event status (planned → reserved → done) makes plan, reservation and actual the same row at different stages — which is exactly what the stock-coverage simulation iterates over. Multi-tenancy is enforced in Postgres Row-Level Security (org_id on every table, deny-by-default), never only in the app layer.

## 6.2 The stock-coverage engine (the wedge), in plain terms

- Available = on-hand − reserved − expired.

- Reorder point = demand during lead time + safety stock; safety stock = Z × σ × √lead-time (Z = 1.65 at 95% service).

- Coverage = available ÷ planned consumption rate; projected stock-out = today + coverage; flag when coverage < lead time.

- Projected balance per period = previous − planned issues + expected receipts; flag the first period that goes negative; the shortfall drives the recommended purchase quantity.

Worked example: on-hand 300 kg, plan needs 500 kg next week, 5-day lead, 95% service → safety stock ~74 kg, shortage 200 kg in week 1, coverage ~4 days < 5-day lead → recommend ordering ~300 kg today. (نقص متوقّع: 200 كجم الأسبوع القادم — اطلب 300 كجم اليوم.)

# 7. Operational & Commercial Readiness

The implementation layer that makes this sellable and trustworthy, summarized:

| Area | Policy |
| --- | --- |
| Data import / onboarding | Staging → validate → dedupe → owner-approve → commit → reconcile → rollback-able batch. Part of the paid onboarding. |
| Offline / weak internet | Drafts (operations, issues, photos, stock requests, inspections) sync on reconnect; approvals, financial & stock posting, permissions and AI require a connection. |
| Photos & attachments | Private buckets, path {org_id}/..., signed URLs, compression, size/type limits, soft-delete only, sensitive docs limited to accountant/owner. |
| Financial corrections | Draft editable; approved records never silently edited; corrections are reversing entries; deletes are soft/reversed; every change audited. |
| Data export & deletion | Full-tenant export (JSON/CSV/Excel/PDF/media); deletion honored within 30 days; customer owns the data (processor, not owner). |
| Backup & DR | Daily DB backup + PITR; nightly storage backup; monthly restore test; fresh backup before deploy and migration; incident runbook + kill-switch. |
| Weather provider | Open-Meteo primary (free, MENA coverage) + paid fallback; 1–7 days operational, monthly+ planning-estimate only; treated as untrusted input. |
| Agronomy ownership | Named agronomist authors; qualified reviewer signs off; versioned, region-tagged, last-reviewed dated; pesticide doses only from registered Egyptian products. |
| Templates | Operation/care/spray/fertilization/approval/budget/stock/responsibility/report templates; global seed + customer overrides; versioned. |
| Support & onboarding ops | Onboarding checklist, Arabic training, WhatsApp support, data-migration service, monthly review, success dashboard, SLA, bug/feature flows. |
| Legal / privacy | Privacy policy, ToS, DPA, data-ownership statement, no-training-on-customer-data, Egypt PDPL (Law 151/2020) alignment. |
| Performance & scale | Targets: 50,000 palms, 100 users, 500,000 events/yr per org; event table partitioned by month + BRIN; materialized stock snapshot. |

# 8. Go-to-Market & Pricing

Sell control, not software: “we help farms plan operations, control stock and budget, assign responsibility, and keep a full history for every farm part and palm.” Lead with the wedge — tell us your plan, we tell you what you’ll run out of and what to buy, before you’re short in the field.

## 8.1 Pricing posture

Per-farm in EGP (not per-seat — per-seat punishes the multi-persona team and reads badly in MENA), with a free entry tier for land-grab and a productized paid onboarding capped at ~15% of year-one value. Treated as a hypothesis to confirm in pilot interviews.

| Tier | Includes | Indicative EGP/mo |
| --- | --- | --- |
| Core | Structure, palm registry + grid map, operations log, expenses, sales, basic reports, 3–5 users | 1,500–3,000 |
| Pro (main) | + planning, stock-coverage, budgets + approvals, purchase requests, farm/palm files, weather, accountant exports, 10–25 users | 4,000–8,000 |
| Enterprise | + multi-farm, advanced permissions, export/packhouse traceability, AI assistant, custom reports, API | 10,000–30,000+ |

Setup/onboarding (by farm size): Small 15,000–30,000 · Medium 30,000–75,000 · Large 75,000–200,000+ EGP. Anchor to a ≥3:1 ROI story (leakage recovered + yield/quality uplift + offshoot revenue captured).

## 8.2 Go-to-market motion

- Phase 1 — design partners: Ebeid + 2–4 similar farms, in exchange for feedback, a case study and the Arabic customer-voice interviews.

- Phase 2 — channel: agronomist/consultant seats that pull farms onto the platform; co-ops and export companies wanting traceable supply.

- Phase 3 — institutional: FAO/MoALR extension and Gulf MEWA/PIF programs; integrate (don’t fight) point-solutions — be the book-of-record they plug into.

# 9. Governance & How We Build Safely

The build is governed by the AI Project Operating System: the Owner decides and gates every change; a planning tool plans and writes execution prompts; an execution tool works inside a defined scope and reports with evidence; an independent reviewer (never the author) checks every high-risk change; an apply layer handles deploys/migrations/sends with server-enforced limits and rollback.

## 9.1 Enforced controls (not requested)

- Tenant isolation via Row-Level Security, deny-by-default; org_id indexed; cross-tenant test must return zero rows.

- Secret scanning blocks a leak before commit (a live exposed credential was already found and is the first remediation).

- Server-side approval gate for money/irreversible/deploy actions; only the owner role can approve.

- The AI assistant gets read-only, RLS-scoped functions only — no raw data, no mass outbound — so it never holds the lethal trifecta (private data + untrusted input + outbound send).

- Agronomy numbers are editable templates requiring an agronomist + Egyptian pesticide-registration sign-off before they are authoritative.

- Real financial/PII data never enters a third-party model without a privacy review; migration is a gated, evidence-first stage.

## 9.2 Definition of Done (per stage)

Code complete · acceptance tests written-first and passing (evidence attached) · RLS verified · Arabic-RTL checked · mobile checked · audit events written · no secrets committed · owner reviewed and gated · independent reviewer approved (High/Critical) · tracker/spec/session updated · rollback path documented.

# 10. Immediate Next Steps

- Owner: approve Stage 0 (security remediation + data cleanup) — the only Critical-priority item.

- Owner: sign off the canonical palm count (4,380 / 299 / 28 hawshat) and sector labels.

- Run the 5-farm pilot interviews and validate EGP pricing & setup-fee willingness (closes the research gap and the MVP-0 hypotheses).

- Engage a local agronomist for the Care Academy + Egyptian pesticide-registration sign-off.

- Lock the data model (asset + event + quantity + org RLS) as ADR-0001.

- Build the stock-coverage engine first (checks-first) to prove the wedge.

- Build the MVP-0 loop end-to-end on the Ebeid reference tenant.

- Stand up the independent-reviewer practice for every High/Critical gate.

The planning tool plans and protects the work. The execution tool executes inside its scope. The Owner decides. Controls are enforced, not requested.